UNOTICE TO CONTRACTORS

PROJECT:		    2017 Roof Improvements – Cedar Falls Community Schools

PRE-BID MEETING:  2:00 PM January 31st, 2017 @ Central Administration Office

1002 W. 1st St. Cedar Falls, IA

BID TIME/DATE:	    2:00 P.M., February 7, 2017

CONTRACT:	    One General Contract to one contractor.

PLANS:  Plans and Specifications (hard copies) are obtainable by a qualified bidder from Beeline & Blue, 2507 Ingersoll, Des Moines, IA 50312, Ph: 515-244-1611 website : www.beelineandblue.com/eplanroom (Public Plan Room). Hard copies available upon minimum payment of $30.00. The payment is not refundable.  The prime contractor, sub-contractors, or suppliers working on the project shall retain their own set of plans and specifications for use on the project.

BID SECURITY – 5%

ENGINEER:  	Terracon Consultants, Inc.

600 SW 7th Street

Des Moines, IA 50309

Ph: 515-557-3828 (direct office)

Cell Ph: 515-777-6765

e-mail: Darrell.Smith@terracon.com

SUBSTANTIAL COMPLETION DATE: August 1st, 2017. Liquidated Damages of $900 (minimum) per calendar day if project not substantially complete by specified completion date (August 1st, 2017).

PROJECT DESCRIPTION: BASE BID:  New roof construction for Levels J, K and L at Helen Hansen Elementary.

Sealed proposals for the above project will be received, publicly opened and read aloud at the time and location stated above by the Board of Directors of the Cedar Falls Community School District.

Copies of the plans and specifications and other contract documents are now on file and available for inspection at the above bidding location and sets for Contractors/ Suppliers can be reviewed on-line from Beeline & Blue, 2507 Ingersoll, Des Moines, IA 50312, Ph: 515-244-1611 website: www.beelineandblue.com/eplanroom (Public Plan Room).

A non-refundable mailing fee of minimum $30.00 will be required to obtain the plans and specifications by postal mail-standard delivery time. Fee must be paid prior to mailing.

Bid proposals will be received for the entire work for the roof project. The General Contract work for the project shall include the work of all sub-contractors and the work of the Roofing Contractor (Prime Contractor).  Subcontractors of all construction trades shall submit bids to the respective prime contractors covering the scope of work bid.

Sales Tax - The bidder should not include sales tax in the bid.  A sales tax exemption certificate will be available for all material purchased for incorporation in the project

Award of the contract shall be to the lowest responsible bidder for the project based on base bid and selected alternates at each respective site separately considered and in conformance to the Bidding Documents prepared by Terracon Consultants, Inc.

Each proposal must be accompanied by a bid bond, cash deposit, Cashier’s Check or a Certified Check on a solvent Bank chartered under the laws of the United States in the amount of not less than 5%, nor more than 10% of the proposal submitted therewith.

Bid Security shall be made payable to the Treasurer of Board of Directors of the Cedar Falls Community School District.

Should the successful bidder fail or neglect to furnish a satisfactory surety bond, refuse to enter into contract on the basis of the bid, or fail to meet the requirements of this Notice and the specifications regulating the award, the bidder’s security may be retained as liquidated damages.  No bidder may withdraw the proposal for a period of thirty calendar (30) days after the date and hour set for opening of bids.  The work under the Contract can be commenced after execution of the Owner-Contractor Agreement and after June 5th, 2017 or as otherwise established and to be substantially completed on or before August 1st, 2017 all as set forth in the contractual documents.

By virtue of statutory authority, the Contractor shall give preference to Iowa Domestic Labor, products and provisions grown, and coal produced within the State of Iowa, according to the provisions of Chapter 73, Code of Iowa, current adopted version.

The right to reject any of all bids and to waive any irregularities therein is reserved by the Board of Directors of the Cedar Falls Community School District.

DATED AT: Cedar Falls, Iowa this the 11th day of January, 2017.

BY ORDER OF: The Board of Directors of the Cedar Falls Community School District

BY:  Douglas J. Nefzger, Board Secretary